# Schedule of Summer/Autumn Works

# 2018 – Bennerley Viaduct

|  |  |  |
| --- | --- | --- |
| Title | Name | Contact Number |
| Greener Greenways | Sim Duhra (SD)  David Watson (DW) | 0776 8423924  07767 365159 |
| Volunteer Coordinator | Maria Desborough | 07909 962142 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Month/Staff | Date & Time | Location | Work Type | Equipment\* | Notes |
| July  DW&SD | 28th  10.30 – 3pm | Span 2,  Approach Road owned by Harworth Estates | Raking and sowing wildflower seeds. Label spans and put signs along the viaduct.  Great Butterfly Count  Making a bench or two | Rakes, wildflower seeds, cable ties, silver sand, plywood signs, paint, paintbrushes.  Gabions, stone, sleepers, fixings, drill, wheelbarrow? | Consider other areas that could be enhanced with wildflowers.  Guides, camera. Ensure results are submitted to Sustrans/via i record and/Butterfly Conservation  Need to let stone delivery driver on site wK.23rd |
| August  DW | 22nd  10.30 – 3pm | From Span 3 | Scything | Scythes, Rakes, gloves | Initial training by David Watson |
| September  SD | 19th/ 21st  TBC  10.30 – 3pm | Starting from span 4 | Creation of Path  Reptile Survey | Loppers, saws, wood chip.  Roof Felt mats (sized 50cm x 50cm), spray paint to mark mats  Camera, id guide. | Looking for slow worms, lizards, grass snakes, adders etc.  Id guides left with WCs for independent checks |
| October  DW | 24th  10.30 – 3pm | Continuation  Span 3 along access road | Creation of Path,  Hedge Laying, clearing vegetation & creating hibernation sites. | Loppers, pruning saws, rakes.  Bill Hooks, bow saw, pruning saw, Loppers, Stakes, Heatherings | Initial training by David Watson |
| November  SD | 23rd  10.30 – 3pm | Continuation  Continuation | Creation of Path,  Hedge laying clearing vegetation & creating hibernation sites. | Loppers, pruning saws, gloves, secateurs.  Bill Hooks, gloves, goggles, bow saw, pruning saw, Loppers |  |
| December  SD | 19th/21st  TBC |  | Hedge Laying/ Christmas Quiz/Lunch at Pub?? | As above |  |

\* All work days will require risk assessment, hi-vis vests, gloves, goggles, a first aid kit, water, refreshments, sunscreen, insect repellent, etc.