# Schedule of Summer/Autumn Works

# 2018 – Bennerley Viaduct

|  |  |  |
| --- | --- | --- |
| Title | Name | Contact Number |
| Greener Greenways | Sim Duhra (SD)David Watson (DW) | 0776 842392407767 365159 |
| Volunteer Coordinator | Maria Desborough | 07909 962142 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Month/Staff | Date & Time | Location | Work Type | Equipment\* | Notes |
| JulyDW&SD | 28th10.30 – 3pm | Span 2,Approach Road owned by Harworth Estates | Raking and sowing wildflower seeds. Label spans and put signs along the viaduct.Great Butterfly CountMaking a bench or two | Rakes, wildflower seeds, cable ties, silver sand, plywood signs, paint, paintbrushes.Gabions, stone, sleepers, fixings, drill, wheelbarrow? | Consider other areas that could be enhanced with wildflowers. Guides, camera. Ensure results are submitted to Sustrans/via i record and/Butterfly ConservationNeed to let stone delivery driver on site wK.23rd |
| August DW | 22nd10.30 – 3pm | From Span 3 | Scything  | Scythes, Rakes, gloves | Initial training by David Watson |
| SeptemberSD | 19th/ 21st TBC10.30 – 3pm | Starting from span 4 | Creation of Path Reptile Survey | Loppers, saws, wood chip.Roof Felt mats (sized 50cm x 50cm), spray paint to mark mats Camera, id guide. | Looking for slow worms, lizards, grass snakes, adders etc.Id guides left with WCs for independent checks |
| OctoberDW | 24th10.30 – 3pm | ContinuationSpan 3 along access road | Creation of Path,Hedge Laying, clearing vegetation & creating hibernation sites. | Loppers, pruning saws, rakes.Bill Hooks, bow saw, pruning saw, Loppers, Stakes, Heatherings | Initial training by David Watson |
| NovemberSD | 23rd10.30 – 3pm | ContinuationContinuation | Creation of Path,Hedge laying clearing vegetation & creating hibernation sites. | Loppers, pruning saws, gloves, secateurs.Bill Hooks, gloves, goggles, bow saw, pruning saw, Loppers |  |
| DecemberSD | 19th/21stTBC |  | Hedge Laying/ Christmas Quiz/Lunch at Pub?? | As above |  |

\* All work days will require risk assessment, hi-vis vests, gloves, goggles, a first aid kit, water, refreshments, sunscreen, insect repellent, etc.